

cost report

D01 - Introduction




7 de marzo de 2019

Acme-MADRUGA

GROUP 33

Martín Ordoño Caro | Víctor Rosa Serrano



|  |  |  |  |
| --- | --- | --- | --- |
| Task | Time estimed (Hrs) | Real Time (Hrs) | Salary (€/hour) |
| Planning | 2 | 2 | 16 |
| Models | 3 | 2 | 13.50 |
| Development | 75 | 100 | 13.50 |
| Testing & bug fix | 3 | 5 | 13.50 |
| Documentation | 1 | 1 | 13.50 |

### Costs

**Total time spent:** 110 hours

**Total cost of the salary:** 16 \* 2 + 108 \* 13.5 = 1490€

**Informatic systems total cost:** 1.500€ (2 informatic systems in our group)

**Lineal Information system coefficient cost:** 1.500\*0,026 = 39

**Total of the project:** 39 + 1490 = 1.529 €